## Slide 1
SAFE, CONVENIENT, AND AFFORDABLE CAMPUS TRANSPORT
DRIVECO :
RIde-SharIng App for IUE Students
Yunus Erdem Gökdağ
Deniz Yetiş
Elif Göksu Sümer
Fatih Anamaslı
Selin Gilgil
Bade Balcı

## Slide 2
Functional Requirements
Non-Functional Requirements
  User registration and login interfaces.
  ID verification at registration.
  Messaging and appointment creation.
  Offer prices for rides.
  Fetch student data from IUE.
  Access users' location.
  Help button for emergency police notification.
  Money transfer tool.
  Create discount coupons.
  Phone number verification via SMS.
  Securely store user data.
  Robust ID and phone verification.
  Keep user location confidential.
  User-friendly interface.
  Compatibility with Android, iOS, and web browsers.
  Handle IUE student volume.
  Regular backups to prevent data loss.
  Optimize server response times.

## Slide 3
Software Tool Selection
Software Tools For Map API:
Software Tools For Payment:
Software Tools For Server & Database:

## Slide 4
Necessary Needs From The Organizational Process
Software Process Model : Scrum
  Efficient Management of the Development Process
  Permission from IUE
  Rapid Adaptation to Requirement Changes
  Flexible Planning Based on Feedback
  Establishing Sponsorship Agreements
  Ongoing Feedback and Iterative Improvement
  Sprint 1: Project Setup and User Authentication
  Sprint 2: Messaging and Appointment Creation
  Sprint 3: Location Services and Map Integration
  Sprint 4: Payment System and Security Enhancements
  Sprint 5: User Interface and Compatibility
  Sprint 6: Testing and Deployment

## Slide 5
Questions to Identify Measurements
  How close are we to reaching the targeted deadline?
  How much of our budget have we consumed?
  How much of our requirement list were we able to add to our project?
  How many of the set milestones have we reached?
  How many of the sprints we determined have we completed?
Identified Measurements
  The time difference between actual and planned activities will be calculated to evaluate the achievement of the target deadline
  The amount we spent including the software team since the beginning of the project.
  The implementation status of the functional and non-functional requirements in our requirements list into our project
  How many of the predetermined milestones were passed without any problems.
  The completion status of sprints will be determined by examining sprint deliveries.
  Sprint 6: Testing and Deployment

## Slide 6
Measurement Storage and Collection
Measurement Type
  Time Management
  Budget Management
  Requirement Process
  Quality Control
  Milestone Process
  Sprint Process
  The number of days remaining until the deadline
  Finding the used portion of the amount initially set for the budget
  The status of implementation of the requirements determined for the project.
  Achievement of milestones determined at the beginning of the project.
  The number of completed sprints.

## Slide 7
Software Stakeholders
Combined Rank Project Risks
  Hardware / Operating System
  Database - Data Storage Problems
  Safety Issues
  Scheduling
  Unavailability of Sponsor
  Limited Resources
  Communication Difficulties
  Budget Control
  Changing Requirements
  Sponsorships/Izmir Chamber of Commerce
  Product Owner
  DRIVECO Users
  Izmir University of Economics
  Competitors
  Bank
  Emergency Services
  Staff and Managers
  Government

## Slide 8
  Server-Based Database
  User Interface (UI) and User Experience (UX) Design
  API (Application Programming Interface)
  Real-Time Notifications
  Data Analytics and Monitoring
  Google Maps
  Project Management Tools and Programming Languages
Software Needs
Hardware And Support Needs
  Servers
  Computers
  Maintain Supports
  Security Support
  Data Backup and Recovery
  Performance and Scalability Support

## Slide 9
Project Schedule

## Slide 10
Project Schedule